VaultLister

Launch Build Order

Sequenced fix plan derived from UX & Functionality Audit · Sessions 1–18 · April 2026

| ~416 Total issues | 28 Critical | ~116 Significant | 9 Build phases | 3 Phase 1 hard blockers |
| --- | --- | --- | --- | --- |

# How to Use This Document

This document sequences all ~416 issues from the VaultLister audit into a build order that respects dependencies. Each phase must be substantially complete before the next begins — not because of process, but because earlier phases unblock later ones.

Key conventions:

- Task IDs (e.g. T1.1) are stable references for use in Jira/Linear tickets

- Issue Refs column maps directly to audit issue numbers (#1–#415)

- "Blocked By" column identifies the specific task that must complete first

- Phases 1–3 must be done sequentially. Phases 4–9 can be parallelised by team

- T1.1 appears in two places throughout this document: once as the task that runs the initialisation fix (Phase 1), and again in the “Blocked By” column of later feature tasks. The “Blocked By: T1.1” annotation means the feature cannot be tested until T1.1 is merged — it does not mean T1.1 alone completes the feature. Every task with a T1.1 dependency still requires a full feature implementation in its own right.

The single most important thing in this document

- Pattern 1 — moving handlers/modals init to DOMContentLoaded — is one code change that resolves ~45 issues.

- It should be the first commit after this document is reviewed. Everything else is secondary until it is done.

PHASE 1  —  Unblock Everything

These three tasks are prerequisites for everything else. Without them, the app is untestable and the rest of the audit is noise. Do these before anything else.

| Pri | Task ID | Task | Issue Refs | Blocked By |
| --- | --- | --- | --- | --- |
| P0 | T1.1 | Move handlers / modals / richTextEditor / focusMode / sessionMonitor / notificationCenter initialisation out of the router navigate() callback. Call unconditionally from DOMContentLoaded. Add startup assertion: if (typeof handlers === "undefined") console.error("handlers not initialised") | #272, #284, #338, #340, #342, #343, #348, #353, #364, #368, #375, #376, #379, #380, #384, #386, #388–391, #398, #401, #402, #404, #408, #412 (~45 issues) |  |
| P0 | T1.2 | Persist auth session to localStorage on login (JWT or session token). On DOMContentLoaded, read token, validate it, restore session state before rendering any page. App must be bookmark-safe, refresh-safe, and deep-link-safe. | #33, #39 |  |
| P0 | T1.3 | Change Registration form method from GET to POST. Passwords must never appear in URLs, browser history, or server logs. Fix Login form to respond to keyboard submit and Enter key — the submit button currently requires a direct DOM click, locking out keyboard and AT users. Both are CRITICAL auth-layer defects. | #172, #31 |  |

ℹ  After T1.1 is merged, run a smoke test of every page in the audit. A significant number of "Significant" issues will resolve automatically. Recheck before starting Phase 2.

PHASE 2  —  Core User Loop

The single most important user journey in the app: add an item, see it in inventory, list it to a platform, fulfil an order. This loop must work end-to-end before any other feature work. Everything else in the app is secondary to this.

### 2A — Add Item Modal

| Pri | Task ID | Task | Issue Refs | Blocked By |
| --- | --- | --- | --- | --- |
| P0 | T2.1 | Load richTextEditor library (TipTap, Quill, or equivalent) before modal init. Add toolbar HTML to modal template. This is a dependency of T2.3. | #398, #399 | T1.1 |
| P0 | T2.2 | Wire Add & Publish form submit handler to inventory create API endpoint. Add success toast, inventory count increment, and redirect to new item detail page. | #393 | T1.1 |
| P1 | T2.3 | Add client-side validation to Add Item modal: (a) title maxlength with platform-aware counter (Poshmark/eBay 80 chars, Depop 50), (b) platform selection required — at least one must be selected, (c) condition dropdown required — add default value, (d) price field: type="number", min=0, step=0.01, reject negative/non-numeric. | #394, #395, #396, #397, #400 | T2.1, T2.2 |
| P1 | T2.4 | Implement debounced auto-save of Add Item form to localStorage (keyed by draft ID). Add "Unsaved changes" warning on modal close. Wire Save as Draft and showDraftOptions split-button to real handlers. | #401, #402, #403 | T1.1 |
| P1 | T2.5 | Fix all image upload tabs (device, URL, cloud) to call correct handlers. Image attachment is a core Add Item function. | #391 | T1.1 |
| P2 | T2.6 | Fix AI Generate tab (modals.aiGenerateWizard), Scan Barcode tab (modals.barcodeScanner), and Use Template tab (modals.selectTemplate) — all require modals object init from T1.1. | #388, #389, #390 | T1.1 |

### 2B — Inventory

| Pri | Task ID | Task | Issue Refs | Blocked By |
| --- | --- | --- | --- | --- |
| P0 | T2.7 | Fix SKU generation to guarantee uniqueness. Add DB unique constraint on SKU column. Resolve existing duplicate VL-1774975842425. | #4 |  |
| P1 | T2.8 | Fix inventory table overflow (scrollWidth 1402px in ~764px container). Implement responsive table with horizontal scroll affordance or column hide/show controls. Also clarify the ‘AR’ button label — replace with ‘AR Preview’ as a visible label or tooltip (#14). | #197, #14 |  |
| P2 | T2.9 | Wire Bundle Builder "Create Bundle" to inventory API. Add auto-calculated price suggestion (sum of item prices minus configurable discount %). Add platform selector. Fix close button label. | #404, #405, #406, #407 | T1.1 |

### 2C — Orders & Fulfilment

| Pri | Task ID | Task | Issue Refs | Blocked By |
| --- | --- | --- | --- | --- |
| P1 | T2.10 | Wire Ship Calc "Calculate" button to real shipping rate API (EasyPost, ShipStation, etc.). Clear all hardcoded pre-populated rates — show placeholder row until dimensions are entered. | #408, #409, #217, #131 | T1.1 |
| P1 | T2.11 | Wire "Generate Labels" to carrier label API. Fix order ID passing — modal must accept single-order context from row-level trigger. Add carrier selector and carrier account credentials from Settings/Integrations. Add preview step before purchase. | #412, #413, #414, #415 | T1.1 |
| P2 | T2.12 | Add "Apply to Order" action to Ship Calc output. Add carrier selector to Generate Labels. Add insurance and signature options to Ship Calc. | #410, #411 | T2.10, T2.11 |

PHASE 3  —  Auth, Session & Plan State

Session and plan state are foundational to almost every personalised feature. Fix these before building anything that depends on knowing who the user is or what plan they are on.

| Pri | Task ID | Task | Issue Refs | Blocked By |
| --- | --- | --- | --- | --- |
| P0 | T3.1 | Fix Vault Buddy: close button must dismiss panel. Prevent auto-open on page load. Both toggleVaultBuddy and startNewVaultBuddyChat depend on T1.1. | #376, #195, #196 | T1.1 |
| P1 | T3.2 | Normalise plan state to a single auth-context value. Sidebar, Settings Profile tab, Settings Account tab, and all plan-dependent UI must read from one source. Fix "Free Plan" vs "Pro Member" discrepancy. | #10, #41 | T1.2 |
| P1 | T3.3 | Show real registration date in "Member Since" field. Show real user display name in "Good evening, [name]" greeting. | #40, #25 | T1.2 |
| P1 | T3.4 | Fix upgrade funnel end-to-end: (a) Change "Manage Subscription" href from #settings to #plans-billing. (b) Add sidebar/header upgrade CTA pointing to #plans-billing. (c) Confirm all three upgrade CTAs on #plans-billing fire correctly after T1.1. | #365, #368 | T1.1 |
| P2 | T3.5 | Add type-to-confirm modal ("Type DELETE to confirm") to Delete Account and all other irreversible destructive actions. | #42, #380 | T1.1 |
| P2 | T3.6 | Fix API key Regenerate: add confirmation dialog, show new key once with copy button, then re-mask. Fix Copy button to call navigator.clipboard.writeText(). Add show/hide toggle. | #53, #301, #67, #302 | T1.1 |

PHASE 4  —  Navigation & Routing

There are 8 functional pages with zero navigation entry points, 8 routes that silently redirect to unrelated pages, and 7+ pages with raw slug breadcrumbs. Users cannot find features that exist. Fix this before building more features.

### 4A — Add missing sidebar navigation entries

| Pri | Task ID | Task | Issue Refs | Blocked By |
| --- | --- | --- | --- | --- |
| P1 | T4.1 | Add sidebar navigation entry for #plans-billing. This is the only upgrade path and is completely hidden — direct revenue impact. | #370 |  |
| P1 | T4.2 | Add sidebar navigation entries for: #account, #receipt-parser, #reports, #community, #roadmap, #inventory-import, #calendar. | #329, #330, #339, #345, #367 |  |

### 4B — Fix dead and aliased routes

| Pri | Task ID | Task | Issue Refs | Blocked By |
| --- | --- | --- | --- | --- |
| P1 | T4.3 | Fix #my-shops to render via direct URL (not only in-app navigation). | #5 |  |
| P2 | T4.4 | Fix silent hash aliases — either build the intended page or add a client-side redirect with explanatory message: #crosslist → standalone page or listings tab, #templates → standalone page or listings tab, #transactions → financials tab, #notifications → real notifications page, #orders → #orders-sales (ensure renders), #billing → #plans-billing, #upgrade → #plans-billing. | #357, #362, #363, #372 |  |
| P2 | T4.5 | Remove or build #about (currently redirects silently to #help-support). Three surfaces link to it. | #347 |  |
| P2 | T4.6 | Remove #sourcing and #tools from changelog and Settings references, or build the routes. Currently both resolve to 404. | #352, #356 |  |
| P2 | T4.7 | Fix Analytics page initialisation to work on direct hash navigation (currently shows permanent loading state). | #116 | T1.1 |
| P2 | T4.8 | Fix Settings tabs to push tab ID to URL hash on change so #settings/profile, #settings/billing etc. can be bookmarked. | #48 |  |

### 4C — Breadcrumb humanisation

| Pri | Task ID | Task | Issue Refs | Blocked By |
| --- | --- | --- | --- | --- |
| P3 | T4.9 | Add humanise() utility to router layer. Run all route slugs through it before rendering in breadcrumbs or page subtitles site-wide. Examples: "inventory-import" → "Inventory Import", "account" → "Account", "support-articles" → "Support Articles". On 404, breadcrumb should read "404 — Page Not Found". | #82, #350, #359, #366, #373 |  |

PHASE 5  —  Platform Foundation

The platform list is currently inconsistent across 7+ surfaces. This creates confusion for users and makes the app look unreliable. Centralise it once, then every surface automatically stays correct.

| Pri | Task ID | Task | Issue Refs | Blocked By |
| --- | --- | --- | --- | --- |
| P2 | T5.1 | Centralise the platform list as a single constant array. Every filter, dropdown, My Shops page, and marketing claim must read from this source. Determine the accurate number of live (non-pending) platforms and update all marketing copy to reflect it. Reconcile Pro plan "6 platforms" copy with actual count. | #20, #91, #148, #206, #214, #222, #369 |  |
| P3 | T5.2 | Implement actual SVG platform logos across: all filter dropdowns, My Shops page, Platforms page, Plans & Billing. Replace all text initials and emoji avatars. | #8, #149, #180, #210 | T5.1 |
| P3 | T5.3 | Global find-and-replace: "Ebay" → "eBay" across all surfaces (confirmed in Automations, Orders, My Shops, Import Orders modal). | #98, #219, #262 |  |

PHASE 6  —  Feature Completion

With routing, auth, and the core loop working, build out the remaining features in dependency order. Features within this phase can be parallelised across team members.

### 6A — Analytics

| Pri | Task ID | Task | Issue Refs | Blocked By |
| --- | --- | --- | --- | --- |
| P1 | T6.1 | Fix "Server error. Please try again later." toast that fires on every Analytics page load. | #120 |  |
| P2 | T6.2 | Implement global N/A rule: any percentage stat with a zero denominator must show N/A, not 0% or 100%. Hide performance metrics and the sales funnel until at least one data point exists. Apply to: sales funnel (#2), Listing Health (#205), Completion Rate (#129), Acceptance Rate (#223), Ratio Analysis KPIs (#122). | #2, #122, #129, #205, #213, #223 |  |
| P2 | T6.3 | Make revenue goal user-settable with a single shared preference key persisted to API. Apply to Dashboard ($2K) and Analytics ($5K) — both must read from the same value. | #132, #185, #244 | T1.2 |

### 6B — Financials

| Pri | Task ID | Task | Issue Refs | Blocked By |
| --- | --- | --- | --- | --- |
| P1 | T6.4 | Wire Tax Calculator to compute on submit. Output must reflect entered values, not placeholder text. | #104 |  |
| P2 | T6.5 | Fix Financial Statements and P&L "Generate" buttons — add date range picker and wire to P&L calculation function. | #103, #233 |  |
| P3 | T6.6 | Fix currency converter to fetch live exchange rates. Add "Rates updated [date]" label. | #21 |  |

### 6C — Automations

| Pri | Task ID | Task | Issue Refs | Blocked By |
| --- | --- | --- | --- | --- |
| P1 | T6.7 | Add default automations or a proper empty state to the "Available Automations" list. Add client-side validation to "Create Automation" (required fields, error messages). | #84, #85 |  |
| P2 | T6.8 | Wire "Run Duration Trends — Load" button to real data or show empty state. Add Save button to Schedule Settings. Hide "Clear History" when run history is empty. | #86, #232, #95 |  |

### 6D — Community, Roadmap, Reports, Calendar

| Pri | Task ID | Task | Issue Refs | Blocked By |
| --- | --- | --- | --- | --- |
| P2 | T6.9 | Community page: add seed posts or empty state with "Be the first to post" CTA. Wire "Create Post" submit to real handler. All four tab handlers require T1.1. | #342, #343, #344 | T1.1 |
| P2 | T6.10 | Roadmap page: add at least a few planned items. Add "Submit Idea" link to a feedback form. Wire Subscribe button to email input and handler. | #337, #338 | T1.1 |
| P2 | T6.11 | Reports page: add at least one sample report template or descriptive empty state. Wire both "New Report" and "Create Report" to real handler. | #353, #354 | T1.1 |
| P2 | T6.12 | Calendar: already confirmed to exist. Ensure it is reachable via sidebar (covered in T4.2) and renders correctly. | See T4.2 | T4.2 |

### 6E — Notifications, Search, Shortcuts, Focus Mode

| Pri | Task ID | Task | Issue Refs | Blocked By |
| --- | --- | --- | --- | --- |
| P2 | T6.13 | Implement global search event handler (oninput/onkeyup). Wire to inventory/listing search API or client-side filter. Implement Cmd+K (focus search) and Cmd+N (open Add Item) keyboard shortcuts. | #382, #383 | T1.1 |
| P2 | T6.14 | Fix #notifications route to render real notifications page. Wire notificationCenter.markAllAsRead(). Add management controls to empty state (disabled when no notifications). | #385, #386, #387 | T1.1 |
| P2 | T6.15 | Initialise focusMode object. Implement: toggle a "focus-mode" class on document.body to show/hide non-essential UI. | #384 | T1.1 |

### 6F — Receipt Parser, Inventory Import

| Pri | Task ID | Task | Issue Refs | Blocked By |
| --- | --- | --- | --- | --- |
| P2 | T6.16 | Receipt Parser: fix Drop zone onclick (currently wired to sidebar backdrop handler). Wire "Connect Gmail" to OAuth flow after T1.1. | #348, #349 | T1.1 |
| P2 | T6.17 | Inventory Import: wire "Parse Data" to CSV/paste parsing logic after T1.1. | #358 | T1.1 |

### 6G — Help & Support

| Pri | Task ID | Task | Issue Refs | Blocked By |
| --- | --- | --- | --- | --- |
| P2 | T6.18 | Fix FAQ accordions — add open/close toggle click handler to all 10 items. | #73 |  |
| P2 | T6.19 | Fix "Feature Request" route to pre-select the correct ticket type (?type=feature). Verify handler fires and creates correct ticket type. Reconcile article view count discrepancy between Help and Knowledge Base. | #71, #317, #321 |  |
| P2 | T6.20 | Fix "Help page shows 1 Open Ticket" stat card — replace hardcoded count with real ticket count from API. | #72 |  |

### 6H — Settings

| Pri | Task ID | Task | Issue Refs | Blocked By |
| --- | --- | --- | --- | --- |
| P2 | T6.21 | Billing tab: populate with real Stripe/billing API data (invoice history, payment method, upgrade CTA routing to #plans-billing). | #57, #307 |  |
| P2 | T6.22 | Data retention dropdowns: add name attributes so form data is included on submit. | #312 |  |
| P2 | T6.23 | Integrations tab: read connection status from actual shop records (not hardcoded "Connected" states). | #55, #299 | T1.2 |
| P3 | T6.24 | Profile fields: add edit affordance (pencil icon or inline edit). Add "Reset to Defaults" confirmation dialog. Add "Default Markup %" input field. | #44, #50, #61 |  |
| P3 | T6.25 | Sanitise OAuth error messages in My Shops — never expose .env file references or environment variable names to end users. | #263 |  |
| P4 | T6.26 | Add "Install App" button to Settings → Appearance to re-trigger PWA install prompt. | #35 |  |

### 6I — Dashboard

| Pri | Task ID | Task | Issue Refs | Blocked By |
| --- | --- | --- | --- | --- |
| P2 | T6.27 | Fix "Dashboard data may be stale" banner to only show after a real staleness threshold has elapsed (e.g. 10 minutes), not on every fresh load. | #6 |  |
| P2 | T6.28 | Fix Dashboard hero overflow (scrollWidth 770px in 642px container). Add overflow:hidden or fix grid layout. | #183 |  |
| P3 | T6.29 | Replace hardcoded +11.1% price trends with real calculation or hide until pricing history exists. Remove duplicate Financial Goals CTAs. | #203, #114 |  |

### 6J — Planner, Vault Buddy

| Pri | Task ID | Task | Issue Refs | Blocked By |
| --- | --- | --- | --- | --- |
| P2 | T6.30 | Planner: only render streak flame icon when streak >= 1. Align nav label and page h1 to one name. Populate template items or show empty state. | #16, #17, #274 | T1.1 |
| P2 | T6.31 | Vault Buddy: add textarea and send button to panel template DOM. Fix "My Chats" tab to show distinct content from home tab. | #377, #378 | T1.1, T3.1 |

PHASE 7  —  Replace Test Data with Real API Connections

This phase is deliberately placed after feature completion. Replace test/scaffold data progressively as each feature is confirmed working. Do not rush this phase — replacing data before the API connection is stable will create new bugs.

ℹ  The test data currently in place is development scaffolding, not a legal risk at this stage for most items. Replace each item when the corresponding feature and API connection are confirmed working in Phase 6. Exception: #54 (Settings/Data shows a fabricated “suspicious failed login” with real-looking IPs — a security-alarm-triggering event) and #119 (Analytics/Sourcing shows fake supplier profiles with realistic 555-prefix phone numbers a user could act on) carry reputational and trust risk even in internal demos. Prioritise T7.5 (#54) and T7.4 (#119) ahead of the rest of this phase regardless of API readiness.

| Pri | Task ID | Task | Issue Refs | Blocked By |
| --- | --- | --- | --- | --- |
| P2 | T7.1 | Financials: replace hardcoded cash flow projection, platform fee analysis, expense categories, and bank reconciliation with real API data or proper empty states. | #1, #99, #100, #101, #102 | T6.5 |
| P2 | T7.2 | Analytics Predictions: replace fabricated market trends with "Not enough data yet" state until real sales history exists. | #117, #249 |  |
| P2 | T7.3 | Analytics Market Intel: remove all hardcoded competitor data, trending searches, and market opportunities. Add "Powered by [data source]" attribution or remove the tab. | #118, #250 |  |
| P2 | T7.4 | Analytics Sourcing: remove all hardcoded supplier profiles. A user could act on this data thinking it is real. | #119, #251 |  |
| P2 | T7.5 | Settings/Data Activity: replace hardcoded fake login history (including fabricated "suspicious login") with real auth events or an empty state. | #54 | T1.2 |
| P2 | T7.6 | Help page: replace hardcoded "1 Open Ticket" stat card with real ticket count from API. (Merged into T6.20 — same fix, same API call.) | See T6.20 |  |
| P2 | T7.7 | Changelog: populate BEFORE/AFTER sections across all 33 entries with actual screenshots or descriptions as fixes are shipped. | #326 |  |
| P3 | T7.8 | API Docs: update Swagger spec version to match app version. Fix /api/health endpoint to read version from package.json or VERSION file. | #139, #158 |  |

PHASE 8  —  Legal & Compliance

These items do not depend on any other phase and can be resolved by a non-developer at any point. They must be complete before any public launch or external demo.

| Pri | Task ID | Task | Issue Refs | Blocked By |
| --- | --- | --- | --- | --- |
| P1 | T8.1 | Terms of Service: replace jurisdiction placeholder with a specific jurisdiction (e.g. "State of Delaware, USA"). Add physical company address to both Terms and Privacy Policy (required by GDPR, CalOPPA, and PIPEDA). | #162, #163 |  |
| P1 | T8.2 | Privacy Policy: remove or correct the "self-hosted" data claim to match actual infrastructure. | #165 |  |
| P1 | T8.3 | Quickstart: mark demo login credentials clearly as "Sandbox only, credentials rotated regularly". Fix CONTRIBUTING.md links to absolute URLs. | #137, #136, #30 |  |
| P2 | T8.4 | Fix all "Open App" / "Back to App" links across footer pages (Changelog, Glossary, etc.) to route to app.html not the marketing homepage. | #154, #146, #138 |  |
| P2 | T8.5 | Pre-launch compliance sign-off for destructive actions. Verify Clear Cache warns the user it will log them out (#69). Implementation of type-to-confirm modals: Regenerate API Key (#53, #301) is in T3.6; Delete Account (#42) is in T3.5. T8.5 is the QA/compliance checkpoint, not an implementation task. | #69 |  |
| P2 | T8.6 | Add Pro plan AI generator usage counter visible in Settings or the AI generator interface (cap of 50/month currently disclosed only on hidden plans page). | #381 |  |

PHASE 9  —  Polish & Backlog

Address these when the above phases are substantially complete. They improve quality and professionalism but are not launch-blocking.

| Pri | Task ID | Task | Issue Refs | Blocked By |
| --- | --- | --- | --- | --- |
| P3 | T9.1 | Fix remaining horizontal overflow cases (CRITICAL umbrella — #3): Analytics container (371px), Orders hero (308–332px), and any other surfaces not yet addressed. The Inventory table case (#197) is resolved in T2.8 (Phase 2); the Dashboard hero case (#183) is resolved in T6.28 (Phase 6). T9.1 covers the residual overflow surfaces only. | #3 (residual; see T2.8 for #197, T6.28 for #183) |  |
| P3 | T9.2 | Login form: add placeholder text to password field (#24). Note: keyboard submit / Enter key fix (#31) has been elevated to T1.3 (Phase 1) due to its CRITICAL severity — AT users may be unable to log in without it. | #24 |  |
| P3 | T9.3 | Sidebar Inventory button: render item count as badge overlay, not inline text. | #15 |  |
| P3 | T9.4 | Low Stock alert: lower default threshold or make it configurable. New accounts should not face immediate false alarms. | #200 |  |
| P3 | T9.5 | Orders: wire "Batch Ship by Region" and "Order Map" to their own distinct handlers (currently both open Generate Labels). | #218 | T2.11 |
| P3 | T9.6 | Offers: fix "Item History" button to open correct handler (currently opens Generate Shipping Labels modal). | #221 |  |
| P3 | T9.7 | Session expiry banner: gate behind real inactivity detection. Currently fires immediately on 404 page. | #374, #375 | T1.1 |
| P3 | T9.8 | Settings h1 leading space: trim whitespace from all page h1 titles site-wide. | #49, #12 |  |
| P3 | T9.9 | Changelog: update all 7 releases showing "March 2026" as fixes ship in April. Keep current going forward. | #157 |  |
| P4 | T9.10 | Automate copyright year from new Date().getFullYear() in all footers. | #151 |  |
| P4 | T9.11 | Glossary: add entries for Arbitrage, Authentication, Average Order Value under letter A. | #153 |  |
| P4 | T9.12 | Fix FAQ accordions (covered in T6.18). Fix "View Changelog" banner to use anchor tag with href. Fix Listings label "Add New Listing(s)" to "Add New Listing". | #193, #13 |  |
| P4 | T9.13 | Dashboard: replace "Reseller!" placeholder with user display name from auth context. Implementation is covered by T3.3 (Phase 3) — close this task when T3.3 ships. | See T3.3 | T1.2 |
| P4 | T9.14 | Plans & Billing: add in-app usage counter for AI generator (50/mo cap). Implementation is covered by T8.6 (Phase 8, compliance) — close this task when T8.6 ships. | See T8.6 | T3.4 |

# Post-P0 Regression Checklist

After T1.1 (handlers init fix) is merged, regression-test every item below by navigating directly to its hash in a fresh browser tab. These are the ~45 issues that should auto-resolve.

| Page / Hash | Functions to Test | Issues |
| --- | --- | --- |
| #community | setCommunityTab (all 4 tabs), createPost submit | #342, #343 |
| #account | changePassword, enable2FA, deleteAccount | #364, #379, #380 |
| #plans-billing | showPlanComparison, selectPlan (all 3 CTAs) | #368 |
| #receipt-parser | connectGmail | #348 |
| #reports | createReport (both buttons) | #353 |
| #roadmap | subscribeToRoadmap, filterRoadmap | #338, #340¹ |
| #planner | All toolbar handlers | #272 |
| #image-bank | All toolbar handlers | #284 |
| Add Item Modal | saveAsDraft, showDraftOptions, createBundle, generateShippingLabels, switchImageUploadTab, calculateShipping | #401, #402, #404, #408, #391, #412 |
| Add Item Modal | aiGenerateWizard, barcodeScanner, selectTemplate (modals) | #388, #389, #390 |
| Vault Buddy | toggleVaultBuddy, startNewVaultBuddyChat, switchVaultBuddyTab | #376 |
| richTextEditor | richTextEditor.init on description field | #398 |
| Focus Mode | focusMode.toggle toolbar button | #384 |
| sessionMonitor | sessionMonitor.resetTimer (Stay Logged In) | #375 |
| notificationCenter | notificationCenter.markAllAsRead | #386 |

¹ #340 (filterRoadmap) is referenced in Pattern 1 of the Developer Handoff but has no standalone entry in the issue log. It is included in the regression checklist for completeness; verify whether a discrete #340 issue exists in the audit source before creating a Jira ticket for it independently.

# Phase Summary

| Phase | Name | Key Outcome | Tasks | Issues Closed |
| --- | --- | --- | --- | --- |
| 1 | Unblock Everything | App is testable and secure | T1.1–T1.3 | ~48 issues |
| 2 | Core User Loop | Add item → list → order works end to end | T2.1–T2.12 | ~35 issues |
| 3 | Auth & Plan State | Session, plan, and upgrade funnel reliable | T3.1–T3.6 | ~14 issues |
| 4 | Navigation & Routing | All pages reachable, no dead routes | T4.1–T4.9 | ~28 issues |
| 5 | Platform Foundation | Single source of truth for platforms | T5.1–T5.3 | ~12 issues |
| 6 | Feature Completion | All intended features working | T6.1–T6.31 | ~120 issues |
| 7 | Replace Test Data | All scaffold data replaced with real API | T7.1–T7.8 | ~20 issues |
| 8 | Legal & Compliance | Legally compliant for public launch | T8.1–T8.6 | ~15 issues |
| 9 | Polish & Backlog | Quality and professionalism | T9.1–T9.14 | ~60 issues |

Note on issue counts: The per-phase totals above sum to approximately 352 issues, not ~416. The gap of ~64 arises because T1.1 (Pattern 1 handlers fix) resolves ~45 issues that also appear in later feature task descriptions to show where the full implementation lives. Those issues are attributed to Phase 1 in the count but are cross-referenced in Phases 2–9 to preserve traceability. No issues are omitted. A developer who closes T1.1 should not treat the cross-referenced later tasks as automatically closed — each still requires a full feature implementation.

VaultLister Launch Build Order · Derived from UX & Functionality Audit Sessions 1–18 · April 2026