VaultLister

Launch Readiness Checklist

Companion to Build Order v3  ·  April 2026

| 9 Checklist Sections | ~80 Total Check Items | 5 Launch Blockers | 4 High Priority |
| --- | --- | --- | --- |

## Purpose

The Build Order (v3) sequences all ~416 UX/functionality issues from the 18-session audit. This checklist covers what the audit could not: third-party integrations, infrastructure, security, cross-browser testing, legal compliance, and real-user validation. Both documents must be fully complete before public launch.

ℹ  Phases 1–9 of the Build Order are prerequisites for most items in this checklist. Complete the Build Order first, then use this document to confirm launch readiness.

## How to Use

- Each row has a checkbox (☐), an acceptance criterion, and an owner/date line. Mark ☑ when verified complete — not when work starts.

- Sections 1–5 are LAUNCH BLOCKERS (🚫). All items must be resolved before any public launch or external demo.

- Sections 6–9 are HIGH PRIORITY (⚠). Resolve before closed beta with real users.

- Assign an owner and target date to every row. Unowned items do not get done.

- The sign-off table at the end requires a named sign-off per section before launch proceeds.

# Section 1 — Platform API Integrations  🚫 LAUNCH BLOCKER

VaultLister's core value proposition is cross-platform listing. Without confirmed API access to each resale platform, the app cannot list, sync, or delist items — regardless of how polished the UI is.

| ✓ | Item | Acceptance Criteria | Ref |
| --- | --- | --- | --- |
| 1A — API Access & Credentials |  |  |  |
| ☐ | Poshmark API access confirmed | Credentials obtained, app registered in Poshmark developer portal, rate limits documented. | Build Order T6.23 |
|  | Owner: _______________________ Target Date: _____________ Notes: ________________________________________ |  |  |
| ☐ | eBay API access confirmed | eBay Developer Program keyset active, OAuth tokens generated, sandbox tested end-to-end. | Build Order T6.23 |
|  | Owner: _______________________ Target Date: _____________ Notes: ________________________________________ |  |  |
| ☐ | Mercari API access confirmed | Access method confirmed (official API, partner programme, or approved integration agreement). | Build Order T6.23 |
|  | Owner: _______________________ Target Date: _____________ Notes: ________________________________________ |  |  |
| ☐ | Depop API access confirmed | Depop partner/developer access confirmed. Depop restricts API access — verify current policy. | Build Order T6.23 |
|  | Owner: _______________________ Target Date: _____________ Notes: ________________________________________ |  |  |
| ☐ | Grailed API access confirmed | Access method confirmed and legally reviewed. | Build Order T6.23 |
|  | Owner: _______________________ Target Date: _____________ Notes: ________________________________________ |  |  |
| ☐ | Whatnot API access confirmed | Live selling integration path confirmed. Whatnot has limited external API — verify. | Build Order T6.23 |
|  | Owner: _______________________ Target Date: _____________ Notes: ________________________________________ |  |  |
| ☐ | Etsy API access confirmed | Etsy Open API v3 credentials active, OAuth flow tested end-to-end. | Build Order T6.23 |
|  | Owner: _______________________ Target Date: _____________ Notes: ________________________________________ |  |  |
| ☐ | Facebook Marketplace access confirmed | FB Marketplace has no public listing API. Integration method (Graph API, partner programme, or browser automation) confirmed and legally reviewed. | Build Order T6.23 |
|  | Owner: _______________________ Target Date: _____________ Notes: ________________________________________ |  |  |
| 1B — Sync & Data Integrity |  |  |  |
| ☐ | Live listing creation tested on each platform | Create a real item via VaultLister on each connected platform. Confirm it appears correctly on the destination platform. | Build Order Phase 7 |
|  | Owner: _______________________ Target Date: _____________ Notes: ________________________________________ |  |  |
| ☐ | Sold/delisted sync tested | Mark an item sold on each platform. Confirm VaultLister reflects the change and cross-delists on other platforms. | Build Order Phase 7 |
|  | Owner: _______________________ Target Date: _____________ Notes: ________________________________________ |  |  |
| ☐ | API error handling implemented | Rate limits, auth failures, and platform outages surface meaningful user messages — not silent failures. | Build Order T6.23 |
|  | Owner: _______________________ Target Date: _____________ Notes: ________________________________________ |  |  |
| ☐ | Platform count in marketing copy is accurate | The number of 'supported platforms' on the landing page and Plans page matches the number with confirmed, working integrations. | Build Order T5.1 |
|  | Owner: _______________________ Target Date: _____________ Notes: ________________________________________ |  |  |

# Section 2 — Shipping & Label Integrations  🚫 LAUNCH BLOCKER

Build Order tasks T2.10 and T2.11 wire Ship Calc and Generate Labels to carrier APIs. This section confirms those integrations are contracted, credentialed, and tested.

| ✓ | Item | Acceptance Criteria | Ref |
| --- | --- | --- | --- |
| 2A — Carrier Integration |  |  |  |
| ☐ | Shipping rate API contracted | EasyPost, ShipStation, Shippo, or equivalent account active. API keys stored securely (not hardcoded). Sandbox tested. | Build Order T2.10 |
|  | Owner: _______________________ Target Date: _____________ Notes: ________________________________________ |  |  |
| ☐ | USPS label generation tested | Real USPS label generated for a test shipment. Downloads as 4×6 thermal PDF or PNG. | Build Order T2.11 |
|  | Owner: _______________________ Target Date: _____________ Notes: ________________________________________ |  |  |
| ☐ | FedEx label generation tested | Real FedEx label generated. Carrier account number configured in Settings. | Build Order T2.11 |
|  | Owner: _______________________ Target Date: _____________ Notes: ________________________________________ |  |  |
| ☐ | UPS label generation tested | Real UPS label generated. Carrier account number configured in Settings. | Build Order T2.11 |
|  | Owner: _______________________ Target Date: _____________ Notes: ________________________________________ |  |  |
| ☐ | Label billing model confirmed | Postage billed to user's carrier account, or intermediated via VaultLister? Documented and communicated to users. | Build Order T2.11 |
|  | Owner: _______________________ Target Date: _____________ Notes: ________________________________________ |  |  |
| 2B — Shipping UX |  |  |  |
| ☐ | Ship Calc rates are live, not hardcoded | Real dimensions and weight return real carrier rates. Hardcoded USPS $4.50 / FedEx $11.33 / UPS $11.99 values are gone. | Build Order T2.10, #409 |
|  | Owner: _______________________ Target Date: _____________ Notes: ________________________________________ |  |  |
| ☐ | 'Apply to Order' action exists | After viewing Ship Calc rates, user applies the chosen rate to the open order without re-entering data. | Build Order T2.12 |
|  | Owner: _______________________ Target Date: _____________ Notes: ________________________________________ |  |  |

# Section 3 — Payments & Billing  🚫 LAUNCH BLOCKER

| ✓ | Item | Acceptance Criteria | Ref |
| --- | --- | --- | --- |
| 3A — Stripe Integration |  |  |  |
| ☐ | Stripe account active and verified | Business verification complete. Payouts enabled. Test mode and live mode keys separated. | Build Order T6.21 |
|  | Owner: _______________________ Target Date: _____________ Notes: ________________________________________ |  |  |
| ☐ | Subscription plans live in Stripe | Free, Pro, and all tiers configured as Stripe Products/Prices. Plan IDs match app config. | Build Order T6.21 |
|  | Owner: _______________________ Target Date: _____________ Notes: ________________________________________ |  |  |
| ☐ | Upgrade flow tested end-to-end | User can upgrade Free → Pro via #plans-billing. Stripe Checkout completes. Plan state updates in-app immediately. | Build Order T3.4, T6.21 |
|  | Owner: _______________________ Target Date: _____________ Notes: ________________________________________ |  |  |
| ☐ | Downgrade/cancellation flow tested | User can cancel. Access reverts to Free at period end. No orphaned paid state. | Build Order T6.21 |
|  | Owner: _______________________ Target Date: _____________ Notes: ________________________________________ |  |  |
| ☐ | Stripe webhook handler live | checkout.session.completed, customer.subscription.deleted, and invoice.payment_failed events update plan state in the database. | Build Order T6.21 |
|  | Owner: _______________________ Target Date: _____________ Notes: ________________________________________ |  |  |
| ☐ | Invoice history populated from Stripe | Billing tab in Settings shows real invoices from Stripe — not hardcoded rows. | Build Order T6.21, #57 |
|  | Owner: _______________________ Target Date: _____________ Notes: ________________________________________ |  |  |
| ☐ | Payment failure UX confirmed | Failed payment shows a clear message and a retry path. Not a silent broken state. | Build Order T6.21 |
|  | Owner: _______________________ Target Date: _____________ Notes: ________________________________________ |  |  |

# Section 4 — Infrastructure & Reliability  🚫 LAUNCH BLOCKER

| ✓ | Item | Acceptance Criteria | Ref |
| --- | --- | --- | --- |
| 4A — Hosting & Environment |  |  |  |
| ☐ | Production environment separated from development | Separate prod/staging/dev environments. No .env file references exposed to end users. | Build Order T6.25, #263 |
|  | Owner: _______________________ Target Date: _____________ Notes: ________________________________________ |  |  |
| ☐ | All secrets in environment variables | No API keys, tokens, or secrets in source code or client-side JS. Secrets manager or env vars only. | Audit #263 |
|  | Owner: _______________________ Target Date: _____________ Notes: ________________________________________ |  |  |
| ☐ | Custom domain with HTTPS confirmed | TLS certificate valid and auto-renewing. No mixed-content warnings. HSTS enabled. | General |
|  | Owner: _______________________ Target Date: _____________ Notes: ________________________________________ |  |  |
| ☐ | CDN / asset delivery confirmed | Static assets served via CDN. Cache headers correct. | General |
|  | Owner: _______________________ Target Date: _____________ Notes: ________________________________________ |  |  |
| 4B — Database & Data |  |  |  |
| ☐ | Automated database backups active | Daily automated backups. Restore procedure documented and tested at least once. | General |
|  | Owner: _______________________ Target Date: _____________ Notes: ________________________________________ |  |  |
| ☐ | SKU uniqueness DB constraint in place | Duplicate SKU VL-1774975842425 resolved. Unique constraint on SKU column prevents recurrence. | Build Order T2.7, #4 |
|  | Owner: _______________________ Target Date: _____________ Notes: ________________________________________ |  |  |
| ☐ | Data retention policy implemented | Policy defined, communicated to users. GDPR 'right to erasure' request path exists. | Build Order T6.22 |
|  | Owner: _______________________ Target Date: _____________ Notes: ________________________________________ |  |  |
| 4C — Performance |  |  |  |
| ☐ | Load testing completed | App tested under simulated concurrent users (minimum: 100 concurrent). No timeouts or 500 errors under expected launch load. | General |
|  | Owner: _______________________ Target Date: _____________ Notes: ________________________________________ |  |  |
| ☐ | Page load times under 3 seconds | Dashboard, Inventory, and Listings pages load in under 3s on standard broadband. | General |
|  | Owner: _______________________ Target Date: _____________ Notes: ________________________________________ |  |  |
| ☐ | Core API response times under 1 second | Inventory fetch and listing create endpoints respond in under 1s under normal load. | General |
|  | Owner: _______________________ Target Date: _____________ Notes: ________________________________________ |  |  |
| 4D — Monitoring & Alerting |  |  |  |
| ☐ | Error monitoring active | Sentry, Datadog, Rollbar, or equivalent capturing unhandled exceptions and API errors in production. | General |
|  | Owner: _______________________ Target Date: _____________ Notes: ________________________________________ |  |  |
| ☐ | Uptime monitoring active | External uptime monitor alerting on downtime. On-call contact defined for launch window. | General |
|  | Owner: _______________________ Target Date: _____________ Notes: ________________________________________ |  |  |
| ☐ | Structured logging in place | Application logs queryable. Key events (login, item create, listing publish, payment) logged with user ID and timestamp. | General |
|  | Owner: _______________________ Target Date: _____________ Notes: ________________________________________ |  |  |

# Section 5 — Security  🚫 LAUNCH BLOCKER

ℹ  The audit flagged specific critical issues. This section is a pre-launch baseline, not a full penetration test. A formal pentest is recommended before a wide public launch, given the app handles platform OAuth credentials and financial data.

| ✓ | Item | Acceptance Criteria | Ref |
| --- | --- | --- | --- |
| 5A — Authentication & Session |  |  |  |
| ☐ | Registration form uses POST | Passwords never appear in URLs, browser history, or server logs. | Build Order T1.3, #172 |
|  | Owner: _______________________ Target Date: _____________ Notes: ________________________________________ |  |  |
| ☐ | Passwords hashed with bcrypt or Argon2 | No plaintext or MD5/SHA-1 storage. Hash algorithm confirmed in code review. | General |
|  | Owner: _______________________ Target Date: _____________ Notes: ________________________________________ |  |  |
| ☐ | Session tokens stored securely | Not in localStorage where XSS can reach them. httpOnly cookie or memory-only storage. | Build Order T1.2 |
|  | Owner: _______________________ Target Date: _____________ Notes: ________________________________________ |  |  |
| ☐ | Session expiry enforced server-side | Expired tokens rejected by server regardless of client state. | Build Order T1.2 |
|  | Owner: _______________________ Target Date: _____________ Notes: ________________________________________ |  |  |
| ☐ | Rate limiting on auth endpoints | Login and registration rate-limited. Lockout or CAPTCHA after N failed attempts. | General |
|  | Owner: _______________________ Target Date: _____________ Notes: ________________________________________ |  |  |
| 5B — API Security |  |  |  |
| ☐ | All API endpoints require authentication | No authenticated data accessible without a valid session token. Tested by calling endpoints without auth headers. | General |
|  | Owner: _______________________ Target Date: _____________ Notes: ________________________________________ |  |  |
| ☐ | IDOR vulnerabilities checked | User A cannot access User B's inventory, orders, or settings by changing an ID in the request. | General |
|  | Owner: _______________________ Target Date: _____________ Notes: ________________________________________ |  |  |
| ☐ | Server-side input validation in place | All inputs validated server-side. SQL injection and XSS attempts rejected. | Build Order T2.3 |
|  | Owner: _______________________ Target Date: _____________ Notes: ________________________________________ |  |  |
| 5C — OAuth & Credentials |  |  |  |
| ☐ | Platform OAuth tokens encrypted at rest | Connected shop OAuth tokens encrypted in DB. Not stored in plaintext columns. | General |
|  | Owner: _______________________ Target Date: _____________ Notes: ________________________________________ |  |  |
| ☐ | Fake login history removed | Settings/Data Activity no longer shows hardcoded 'suspicious failed login' with real-looking IPs. | Build Order T7.5, #54 |
|  | Owner: _______________________ Target Date: _____________ Notes: ________________________________________ |  |  |
| ☐ | .env variable names never exposed to users | OAuth error messages sanitised. No .env file references or environment variable names visible to end users. | Build Order T6.25, #263 |
|  | Owner: _______________________ Target Date: _____________ Notes: ________________________________________ |  |  |
| 5D — Privacy |  |  |  |
| ☐ | Privacy Policy accurate | 'Self-hosted' data claim corrected to match actual infrastructure. | Build Order T8.2, #165 |
|  | Owner: _______________________ Target Date: _____________ Notes: ________________________________________ |  |  |
| ☐ | Third-party iframes disclosed | Any third-party iframe embedded in the app is disclosed in the Privacy Policy. | Audit #168 |
|  | Owner: _______________________ Target Date: _____________ Notes: ________________________________________ |  |  |
| ☐ | GDPR / PIPEDA / CalOPPA basics met | Physical company address in Privacy Policy and Terms. Jurisdiction specified in Terms. | Build Order T8.1, #162, #163 |
|  | Owner: _______________________ Target Date: _____________ Notes: ________________________________________ |  |  |

# Section 6 — Cross-Browser & Device Testing  ⚠ HIGH PRIORITY

ℹ  The audit was conducted entirely in Chrome. These tests must be run by a real person on each target browser/device.

| ✓ | Item | Acceptance Criteria | Ref |
| --- | --- | --- | --- |
| 6A — Desktop Browsers |  |  |  |
| ☐ | Chrome (latest) — full smoke test | Core loop: Login → Add Item → Inventory → Listings → Orders. All modals open and function. | Audit baseline |
|  | Owner: _______________________ Target Date: _____________ Notes: ________________________________________ |  |  |
| ☐ | Safari (latest macOS) — full smoke test | Known Safari differences: date inputs, flexbox, CSS grid, fetch API. Test every modal and form. | General |
|  | Owner: _______________________ Target Date: _____________ Notes: ________________________________________ |  |  |
| ☐ | Firefox (latest) — full smoke test | Check form validation UI and type=number behaviour differences. | General |
|  | Owner: _______________________ Target Date: _____________ Notes: ________________________________________ |  |  |
| ☐ | Edge (latest) — smoke test | Core loop only. Edge is Chromium-based; differences are minimal but confirm. | General |
|  | Owner: _______________________ Target Date: _____________ Notes: ________________________________________ |  |  |
| 6B — Mobile |  |  |  |
| ☐ | Mobile Safari (iOS 16+) — core loop | iPhone 12 or newer. Add Item modal, image upload, and form submission work on touch. Horizontal overflow resolved. | Build Order T9.1, T2.8 |
|  | Owner: _______________________ Target Date: _____________ Notes: ________________________________________ |  |  |
| ☐ | Chrome on Android — core loop | Mid-range Android device. File picker for image upload works. | General |
|  | Owner: _______________________ Target Date: _____________ Notes: ________________________________________ |  |  |
| ☐ | PWA install tested on iOS and Android | App installs as PWA from mobile browser. Offline/fallback state is graceful. | Build Order T6.26 |
|  | Owner: _______________________ Target Date: _____________ Notes: ________________________________________ |  |  |
| 6C — Screen Sizes |  |  |  |
| ☐ | 1280px wide — no horizontal overflow | No page requires horizontal scrolling at 1280px. All tables, modals, and hero sections contained. | Build Order T9.1 |
|  | Owner: _______________________ Target Date: _____________ Notes: ________________________________________ |  |  |
| ☐ | 375px wide (iPhone SE) — usable | App usable on 375px viewport. No critical UI elements hidden or unreachable. | General |
|  | Owner: _______________________ Target Date: _____________ Notes: ________________________________________ |  |  |

# Section 7 — Accessibility  ⚠ HIGH PRIORITY

| ✓ | Item | Acceptance Criteria | Ref |
| --- | --- | --- | --- |
| 7A — WCAG 2.1 AA Baseline |  |  |  |
| ☐ | All interactive elements have accessible names | No unlabelled buttons or inputs. Bundle Builder close button, AR button, and all icon-only buttons have aria-labels. | Build Order T2.9, T2.8, #406, #14 |
|  | Owner: _______________________ Target Date: _____________ Notes: ________________________________________ |  |  |
| ☐ | Keyboard navigation complete | All core workflows completable without a mouse. Tab order logical. No keyboard traps in modals. Login Enter-key fixed. | Build Order T1.3, #31 |
|  | Owner: _______________________ Target Date: _____________ Notes: ________________________________________ |  |  |
| ☐ | Colour contrast passes AA | Text contrast ≥4.5:1 (body), ≥3:1 (large text/UI). Run Lighthouse or axe accessibility audit. | General |
|  | Owner: _______________________ Target Date: _____________ Notes: ________________________________________ |  |  |
| ☐ | Focus indicators visible | All focusable elements have a visible focus ring. Not hidden with outline:none without replacement. | General |
|  | Owner: _______________________ Target Date: _____________ Notes: ________________________________________ |  |  |
| ☐ | Form errors programmatically associated | Validation errors linked to inputs via aria-describedby or role='alert'. Screen reader announces errors. | Build Order T2.3 |
|  | Owner: _______________________ Target Date: _____________ Notes: ________________________________________ |  |  |
| ☐ | Images have alt text | All non-decorative images have descriptive alt text. Decorative images have alt=''. | General |
|  | Owner: _______________________ Target Date: _____________ Notes: ________________________________________ |  |  |

# Section 8 — Legal & Compliance  ⚠ HIGH PRIORITY

ℹ  Several items below are also in Build Order Phase 8. This section is the sign-off checkpoint — it confirms they are complete, not just implemented.

| ✓ | Item | Acceptance Criteria | Ref |
| --- | --- | --- | --- |
| 8A — Legal Documents |  |  |  |
| ☐ | Terms of Service — jurisdiction specified | Placeholder replaced with real jurisdiction (e.g. 'Province of Alberta, Canada'). Physical company address included. | Build Order T8.1, #162, #163 |
|  | Owner: _______________________ Target Date: _____________ Notes: ________________________________________ |  |  |
| ☐ | Privacy Policy — accurate and complete | 'Self-hosted' claim corrected. Third-party processors disclosed. Address included. GDPR/PIPEDA/CalOPPA compliant. | Build Order T8.2, #165 |
|  | Owner: _______________________ Target Date: _____________ Notes: ________________________________________ |  |  |
| ☐ | Legal documents reviewed by counsel | A qualified lawyer (not a template or AI) has reviewed Terms and Privacy Policy for the operating jurisdiction. | General |
|  | Owner: _______________________ Target Date: _____________ Notes: ________________________________________ |  |  |
| ☐ | Refund policy defined and linked | Refund policy documented and accessible from the Plans & Billing page. | General |
|  | Owner: _______________________ Target Date: _____________ Notes: ________________________________________ |  |  |
| 8B — Business & Tax |  |  |  |
| ☐ | Business entity registered | Legal business entity registered in operating jurisdiction. | General |
|  | Owner: _______________________ Target Date: _____________ Notes: ________________________________________ |  |  |
| ☐ | Sales tax / GST obligations assessed | SaaS tax obligations assessed for each geography where users are charged. Stripe Tax or equivalent configured if applicable. | General |
|  | Owner: _______________________ Target Date: _____________ Notes: ________________________________________ |  |  |
| 8C — Platform Terms Compliance |  |  |  |
| ☐ | Each platform's API Terms of Service reviewed | VaultLister's use case confirmed compliant with each connected platform's developer ToS. | General |
|  | Owner: _______________________ Target Date: _____________ Notes: ________________________________________ |  |  |
| ☐ | Rate limit compliance implemented | App respects each platform's API rate limits. Queuing or backoff implemented for bulk operations. | General |
|  | Owner: _______________________ Target Date: _____________ Notes: ________________________________________ |  |  |

# Section 9 — Beta Testing & Real-User Validation  ⚠ HIGH PRIORITY

The 18-session audit was one expert user navigating systematically. Real resellers working fast, on mobile, between sourcing runs will find gaps no audit can catch. A structured closed beta is strongly recommended before public launch.

| ✓ | Item | Acceptance Criteria | Ref |
| --- | --- | --- | --- |
| 9A — Closed Beta |  |  |  |
| ☐ | Minimum 5 real resellers recruited | Participants represent different experience levels and platform mixes (Poshmark-first, eBay-first, multi-platform). | General |
|  | Owner: _______________________ Target Date: _____________ Notes: ________________________________________ |  |  |
| ☐ | Beta feedback mechanism in place | Feedback form, Slack channel, or in-app bug reporter configured. All participants know how to report issues. | General |
|  | Owner: _______________________ Target Date: _____________ Notes: ________________________________________ |  |  |
| ☐ | Core loop completed unassisted by each beta user | Each user can: add an item, list to at least one platform, mark an order fulfilled — without help from the team. | General |
|  | Owner: _______________________ Target Date: _____________ Notes: ________________________________________ |  |  |
| ☐ | Beta critical issues resolved before public launch | All issues rated critical or significant by beta users addressed before public launch. | General |
|  | Owner: _______________________ Target Date: _____________ Notes: ________________________________________ |  |  |
| 9B — Internal QA |  |  |  |
| ☐ | Post-T1.1 regression checklist completed | Every item in the Build Order regression checklist tested by navigating directly to its hash in a fresh browser tab. | Build Order — Post-P0 Regression Checklist |
|  | Owner: _______________________ Target Date: _____________ Notes: ________________________________________ |  |  |
| ☐ | All Build Order Phases 1–5 verified complete | T1.1–T5.3 confirmed complete and tested. Not just merged — verified working in production. | Build Order Phases 1–5 |
|  | Owner: _______________________ Target Date: _____________ Notes: ________________________________________ |  |  |
| ☐ | Smoke test runs on production after every deploy | Automated or manual smoke test covers login, add item, inventory, listings, orders, and settings before every release. | General |
|  | Owner: _______________________ Target Date: _____________ Notes: ________________________________________ |  |  |
| 9C — Support Readiness |  |  |  |
| ☐ | Support contact active and monitored | Users have a working way to reach the team. Help page contact form wired to real inbox. | Build Order T6.19, T6.20 |
|  | Owner: _______________________ Target Date: _____________ Notes: ________________________________________ |  |  |
| ☐ | Knowledge base has at least 5 real articles | Help centre has actual content covering core workflows — not placeholder articles. | Build Order T6.18 |
|  | Owner: _______________________ Target Date: _____________ Notes: ________________________________________ |  |  |
| ☐ | On-call rotation defined for launch week | At least one team member monitoring error alerts and support channels during the first week of public launch. | General |
|  | Owner: _______________________ Target Date: _____________ Notes: ________________________________________ |  |  |

## Launch Sign-Off

All nine sections must be signed off by a named owner before proceeding to public launch.

| Section | Sign-Off By | Target Date | Status |
| --- | --- | --- | --- |
| 1 — Platform API Integrations 🚫 |  |  | ☐ Not Started |
| 2 — Shipping & Label Integrations 🚫 |  |  | ☐ Not Started |
| 3 — Payments & Billing 🚫 |  |  | ☐ Not Started |
| 4 — Infrastructure & Reliability 🚫 |  |  | ☐ Not Started |
| 5 — Security 🚫 |  |  | ☐ Not Started |
| 6 — Cross-Browser & Device Testing ⚠ |  |  | ☐ Not Started |
| 7 — Accessibility ⚠ |  |  | ☐ Not Started |
| 8 — Legal & Compliance ⚠ |  |  | ☐ Not Started |
| 9 — Beta Testing & User Validation ⚠ |  |  | ☐ Not Started |
| Build Order Phases 1–9 Complete |  |  | ☐ Not Started |

VaultLister Launch Readiness Checklist · Companion to Build Order v3 · April 2026  ·  Derived from UX & Functionality Audit Sessions 1–18